## Slide 1: Introduction to Software Testing By Dr. Praveen Kantha

## Slide 2: project planning

## Slide 3: project planning
Software project management begins with a set of activities that are collectively called project planning.
The software project planner must estimate three things before a project begins:
    How long it will take?
    How much effort will be required?
    How many people will be involved?
In addition, the planner must predict the resources (h/w & s/w) that will be required and the risk involved.

## Slide 4: project planning
Software project planning includes five major activities —
  Estimation
  Scheduling
  Risk analysis
  Quality management planning
  Change management planning
The overall goal of project planning is to establish a logical strategy for controlling, tracking, and monitoring a complex technical project.

## Slide 5: The Project Planning Process
The objective of software project planning is to provide a framework that enables the manager to make reasonable estimates of resources, cost, and schedule.
The project plan must be adapted and updated as the project proceeds.
  The more you know, the better you estimate. So, update your estimates as the project progresses.

## Slide 6: Task Set for Project Planning
Establish project scope
Determine feasibility
Analyze risks
Define required resources
  Determine human resources required
  Define reusable software resources
  Identify environmental resources

## Slide 7: Task Set for Project Planning
Estimate Cost and Effort
  Decompose the problem
  Develop two or more estimates using size, function points, process tasks or use-cases
  Reconcile the estimates
Develop a project Schedule
  Establish a meaningful task set
  Define a task network
  Use scheduling tools to develop a timeline chart
  Define schedule tracking mechanisms

## Slide 8: Estimation
Estimation involves determining how much money, effort, resources and time it will take to build a specific software.
Estimation of resources, cost, and schedule for a software engineering effort requires:
  Experience
  Access to good historical information (metrics)
  The courage to commit to quantitative predictions when qualitative information is all that exists
Estimation carries inherent risk and this risk leads to uncertainty.

## Slide 9: Software Scope
Software scope describes:
  Functions and features that are to be delivered to end-users
  Data that are input and output
  Performance, constraints, interfaces, and reliability that bound the system.
Scope is defined using one of two techniques:
  A narrative description of software scope is developed after communication with all stakeholders.
  A set of use-cases is developed by end-users.

## Slide 10: Feasibility
Once software scope is well-understood, it is necessary to determine the feasibility of the software.
Feasibility study is a crucial part of the estimation process.
  A study that determines whether a requested system makes economic, technical and operational sense for an organization
  Conducted by the Project Manager.
  Takes place before the system is constructed

## Slide 11: Resource Estimation
The software project planner must conduct an estimation of the resources required to accomplish the software development effort.
Three major categories of software engineering resources —
    1) People(Human Resources) 2) Reusable software components 3) Development environment (hardware & software tools)
Each of the resources is specified with four characteristics —
  Description of the resource
  A statement of availability
  When the resource will be required
  Duration of time that resource will be applied

## Slide 12: Resource Estimation
1) Human Resources
  Number of people required and skills needed to complete the development project, location of human resources
Reusable Software Resources
  Full-experience components
  Partial-experience components
Environmental Resources
Hardware and software required during the development process

## Slide 13: Software Project Estimation
Project scope must be explicitly defined
Task and/or functional decomposition is necessary
Historical measures (metrics) are very helpful
At least two different techniques should be used
Remember that uncertainty is inherent in the estimation process