## Slide 1: Introduction to Software Testing By Dr. Praveen Kantha

## Slide 2: RISK MANAGEMENT

## Slide 3: What is Risk?
In Software Engineering risk means the probability of occurrence of some uncertain events which may cause some kind of lose to the organization in which software is working.
We always have risks in our real life, Sometime we take risks to achieve something good and some time we make some strategies to overcome the risk.

## Slide 4: Types of Risks
Schedule Risk : This is the risk associated with the time schedules. It directly affect the economy & reputation of company.
Reasons:
  Wrong time estimation
  Unexpected Project expansion
  Late identification of complex functionalities

## Slide 5: Types of Risks
Budget Risk: The risk of budget schedule slip.
Reasons:
  Wrong Budget estimation
  Cost overruns
  Project scope expansion

## Slide 6: Types of Risks
Technical risks: These kind of risks are relevant to function of the systems and performance of the system as name tells these are technical risks.
Reasons:
  Continuous requirements changing
  If the project is complex to implement
  Module Integration

## Slide 7: Types of Risks
Programmatic Risks: These are external risks, these risks affect the software projects externally.
Reasons:
  Running out of fund
  Changing the customer priorities
  Government rule changes

## Slide 8: Risk Management
When we plan a project in the software filed we also think about the possible risks in the project.
After Identifying the risks in the project we check its probability (chance of occurrence of risk in the project) .
After that on 3rd step we check level of impact of a particular risk on the project.
Now we will see all the above mention steps one by one in detail...

## Slide 9: 1. Risk Identification
This step mainly based on the brainstorming technique.
In this technique all the stakeholders sit together and think about all the possible risks of the project.
At this step we list down all the possible risks as well.
This is the first step in the Risk management process but all the creative thinking work happens here.

## Slide 10: 2. Analysis & Prioritization of Risks
At this step first of all we identify the reason causing the risk in the project.
After identifying the reason of risk we identify the impact of the risk on the project.
Because all the of the necessary action you may take on the risk depends on how much a risk have impact on the over all project.
For doing something good and extra ordinary some time you take small risks, Not all risks are to avoid.
We also identify the probability of the risk here.

## Slide 11: 3. Risk Avoidance
Purpose of this stage is to some how avoid the risk.
But some time we cannot avoid the risk completely, if this is the case so we try to reduce the impact of the risk to some extent.

## Slide 12: 4. Monitoring
If you are on the stage 4 of Risk management that means the risk has been identified, its impact has been checked probability has been checked and all the necessary action has been taken to avoid or mitigate it.
Now it is the time to keep an eye on the avoided or mitigated risk, this just to avoid its reoccurrence in the project.